# RNS Neural Network

Research Execution Plan

Integer-Only Deep Learning with Deterministic Transformation Properties

HackFate.us — December 2025

Version 1.0 — Frontier Research Protocol

# Executive Summary

This execution plan establishes a rigorous research program for RNS Neural Networks (RNS-NN), a novel paradigm that eliminates floating-point operations entirely from deep learning. Building on validations from QMNF Sprint 4, which demonstrated 100% exact arithmetic across 5,000 operations and verified Deterministic Transformation Property (DTP) compliance, this plan charts a comprehensive path from foundational theory through empirical validation to practical deployment.

The research operates in genuinely unexplored territory. While quantized neural networks and integer-only inference have been studied, complete elimination of floating-point throughout the entire training and inference pipeline using Residue Number System arithmetic is unprecedented. This plan therefore incorporates a Dynamic Branch Spawning (DBS) mechanism to capture, evaluate, and integrate unexpected discoveries that emerge from frontier exploration.

Core Hypothesis: Neural networks operating entirely in RNS integer arithmetic achieve exact, reproducible computation while maintaining or exceeding the learning capacity of floating-point equivalents, with additional benefits including deterministic behavior, enhanced numerical stability, and resistance to adversarial perturbations arising from floating-point approximation.

# Part I: Foundational Framework

## 1.1 Formal Definitions

### Definition 1.1.1: RNS Representation

Let M = {m₁, m₂, ..., mₖ} be a set of k pairwise coprime positive integers (moduli). The Residue Number System representation of an integer x ∈ [0, ∏mᵢ) is the k-tuple R(x) = (x mod m₁, x mod m₂, ..., x mod mₖ). By the Chinese Remainder Theorem, R is a bijection, and x can be uniquely recovered from R(x).

### Definition 1.1.2: RNS Neural Network

An RNS Neural Network N = (L, W, σ, M, S) consists of: L = (l₀, l₁, ..., lₙ) layer dimensions; W = {W⁽ⁱ⁾} weight matrices where each entry is an RNS-encoded integer; σ: ℤ → ℤ an integer-valued activation function; M the moduli set; and S > 0 a global scale factor for fixed-point semantics. All operations (addition, multiplication, activation) are performed in RNS representation without conversion to positional notation during computation.

### Definition 1.1.3: Deterministic Transformation Property (DTP)

A neural network N satisfies the Deterministic Transformation Property if and only if: for all inputs x and all execution environments E₁, E₂, the forward pass yields bit-identical outputs: f_N(x; E₁) ≡ f_N(x; E₂). This is stronger than numerical stability—it requires exact reproducibility across all platforms, compilers, and hardware configurations.

### Definition 1.1.4: Scale-Preserving Operation

An operation op: ℤᵏ → ℤᵏ in RNS-NN is scale-preserving if it maintains semantic equivalence under the scale factor S. For multiplication, this requires scale-down: (a × b) / S where division is performed using modular inverse when gcd(S, mᵢ) = 1 for all moduli. The K-Elimination theorem guarantees exact division without floating-point.

## 1.2 Core Theorems and Conjectures

### Theorem 1.2.1: RNS Arithmetic Closure

Statement: The set of RNS-representable integers forms a ring under modular addition and multiplication. Specifically, for x, y with R(x), R(y) in the RNS domain: R(x + y) = R(x) ⊕ R(y) and R(x × y) = R(x) ⊗ R(y), where ⊕ and ⊗ denote component-wise modular operations.

Evidence Target: L1 (Formal proof in Lean 4)

### Theorem 1.2.2: DTP Guarantee

Statement: Any RNS-NN using only integer addition, multiplication, and exact division (via K-Elimination) satisfies DTP. No floating-point operation exists that could introduce platform-dependent rounding.

Evidence Target: L1 (Formal proof) + L2 (Cross-platform empirical verification)

### Conjecture 1.2.3: Capacity Equivalence

Statement: For any floating-point neural network F achieving accuracy A on task T, there exists an RNS-NN with equivalent architecture achieving accuracy A' ≥ A - ε for arbitrarily small ε > 0, given sufficient moduli precision.

Evidence Target: L2 (Exhaustive empirical across benchmark suite)

### Conjecture 1.2.4: Gradient Exactness

Statement: Backpropagation can be performed entirely in RNS arithmetic, with gradients computed exactly (not approximately) using integer chain rule and scale-preserving operations.

Evidence Target: L2 (Gradient verification against symbolic computation)

### Hypothesis 1.2.5: Adversarial Robustness

Statement: RNS-NN exhibits enhanced robustness to adversarial perturbations that exploit floating-point representation boundaries, as no such boundaries exist in exact integer arithmetic.

Evidence Target: L3 (Statistical comparison against FP baselines)

# Part II: Research Methodology

## 2.1 Evidence Classification System

All claims are classified according to evidence strength, with explicit progression targets:

| Level | Classification | Requirements | Confidence |
| --- | --- | --- | --- |
| L1 | Formal Proof | Machine-verified proof (Lean 4, Coq) | >99.9999% |
| L2 | Exhaustive Empirical | 100K+ tests, 0 errors, multiple configurations | >99.99% |
| L3 | Statistical Validation | 1K+ tests, <0.1% error rate, statistical significance | >99% |
| L4 | Provisional | Theoretical basis + limited empirical (<100 tests) | >90% |
| L5 | Conjectural | Theoretical reasoning, no empirical validation | Hypothesis |

## 2.2 Iterative Research Cycle

Each research phase follows a rigorous iterative cycle designed for frontier exploration:

Phase A — Formalization: State claims precisely using mathematical notation. Define all terms. Identify assumptions. Classify initial evidence level (typically L4 or L5).

Phase B — Implementation: Build minimal viable test infrastructure. Implement core algorithms in Rust (primary) and Python (validation). Ensure zero floating-point contamination.

Phase C — Exhaustive Testing: Execute comprehensive test suites. Scale from 1K → 10K → 100K+ tests. Document all edge cases. Achieve L2 evidence for core claims.

Phase D — Analysis: Aggregate results. Identify patterns. Quantify performance characteristics. Compare against baselines. Document unexpected behaviors.

Phase E — Synthesis: Integrate findings into theoretical framework. Update conjectures based on evidence. Refine definitions. Prepare for next cycle or formalization push to L1.

Phase F — Branch Evaluation: Assess any Dynamic Branch triggers. Spawn sub-plans for promising discoveries. Integrate branch findings into main research trajectory.

## 2.3 Dynamic Branch Spawning (DBS) Protocol

Frontier research inevitably produces unexpected discoveries. The DBS protocol ensures these are captured systematically rather than lost:

### 2.3.1 Trigger Conditions

A Dynamic Branch is spawned when any of the following conditions are met: (1) Anomalous Performance — Results exceed or fall below expectations by >2σ, indicating unexplained phenomena requiring investigation. (2) Novel Property Discovery — Empirical testing reveals properties not predicted by current theory, such as unexpected convergence behaviors or emergent capabilities. (3) Cross-Domain Implications — Findings have apparent relevance to domains outside the current research scope (e.g., cryptographic applications of training dynamics). (4) Theoretical Contradiction — Evidence contradicts or significantly modifies existing conjectures, requiring dedicated investigation. (5) Optimization Opportunity — Discovery of potential performance improvements warranting dedicated development.

### 2.3.2 Branch Lifecycle

| Stage | Duration | Activities | Exit Criteria |
| --- | --- | --- | --- |
| Triage | 1-2 days | Document observation, initial analysis | Confirmed novel, not artifact |
| Scoping | 3-5 days | Define hypothesis, design tests | Clear research questions |
| Investigation | 1-4 weeks | Exhaustive testing, analysis | L3+ evidence achieved |
| Integration | 1 week | Merge findings to main plan | Documentation complete |
| Archival | Ongoing | Maintain branch records | Reproducibility confirmed |

### 2.3.3 Branch Documentation Requirements

Each Dynamic Branch must maintain: (a) Trigger Report documenting the observation that initiated the branch; (b) Hypothesis Statement in formal mathematical notation where applicable; (c) Test Plan with explicit success/failure criteria; (d) Evidence Log with all test results and raw data; (e) Integration Assessment evaluating implications for main research; (f) Recommendations for future work or deprecation.

# Part III: Sprint Structure

## Sprint 1: Foundation (Weeks 1-3)

Objective: Establish rigorous mathematical foundations and core implementation infrastructure.

### Task 1.1: RNS Arithmetic Core

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 1.1.1 | Implement Fibonacci-based moduli selection | 10K | L2 |
| 1.1.2 | Verify ring axioms (closure, associativity, etc.) | 100K | L2 |
| 1.1.3 | Implement K-Elimination for exact division | 100K | L2 |
| 1.1.4 | Cross-validate against BigInt reference | 50K | L2 |
| 1.1.5 | Benchmark against floating-point operations | 10K | L3 |

### Task 1.2: Integer Activation Functions

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 1.2.1 | ReLU: max(0, x) — exact in integers | 50K | L2 |
| 1.2.2 | Leaky ReLU: scaled integer approximation | 50K | L2 |
| 1.2.3 | GELU approximation via polynomial | 50K | L3 |
| 1.2.4 | Sigmoid approximation (piecewise linear) | 50K | L3 |
| 1.2.5 | Softmax via integer log-sum-exp | 50K | L3 |

### Task 1.3: DTP Verification Infrastructure

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 1.3.1 | Cross-platform test harness (Linux, macOS, Windows) | 1K×3 | L2 |
| 1.3.2 | Compiler variation tests (GCC, Clang, MSVC) | 1K×3 | L2 |
| 1.3.3 | Hardware variation tests (x86, ARM) | 1K×2 | L2 |
| 1.3.4 | Bit-level output comparison framework | 10K | L2 |
| 1.3.5 | DTP violation detection and logging | 1K | L2 |

Sprint 1 Deliverables: RNS arithmetic library (Rust), integer activation function suite, DTP verification framework, comprehensive test results achieving L2 evidence for all core arithmetic claims.

## Sprint 2: Forward Pass (Weeks 4-6)

Objective: Implement and validate complete forward propagation in RNS arithmetic.

### Task 2.1: Layer Implementations

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 2.1.1 | Dense/Linear layer: W·x + b in RNS | 100K | L2 |
| 2.1.2 | Convolution layer: sliding window in RNS | 50K | L2 |
| 2.1.3 | Batch normalization: integer statistics | 50K | L3 |
| 2.1.4 | Layer normalization: integer mean/variance | 50K | L3 |
| 2.1.5 | Dropout: integer mask generation | 50K | L2 |

### Task 2.2: Scale Management

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 2.2.1 | Per-layer scale factor tracking | 10K | L2 |
| 2.2.2 | Scale normalization between layers | 50K | L2 |
| 2.2.3 | Overflow detection and prevention | 100K | L2 |
| 2.2.4 | Dynamic range analysis | 10K | L3 |
| 2.2.5 | Moduli selection for target precision | 5K | L3 |

### Task 2.3: Forward Pass Validation

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 2.3.1 | Compare RNS-NN vs FP-NN outputs | 10K | L2 |
| 2.3.2 | Measure output divergence statistics | 10K | L3 |
| 2.3.3 | Verify DTP across 100 random seeds | 100K | L2 |
| 2.3.4 | Stress test with extreme inputs | 10K | L2 |
| 2.3.5 | Profile computational complexity | 1K | L3 |

## Sprint 3: Backpropagation (Weeks 7-10)

Objective: Implement exact gradient computation and weight updates in RNS arithmetic.

### Task 3.1: Gradient Computation

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 3.1.1 | Integer chain rule implementation | 100K | L2 |
| 3.1.2 | Activation function derivatives (exact) | 50K | L2 |
| 3.1.3 | Loss function gradients (MSE, Cross-Entropy) | 50K | L2 |
| 3.1.4 | Gradient scaling and normalization | 50K | L2 |
| 3.1.5 | Gradient verification vs symbolic diff | 10K | L2 |

### Task 3.2: Weight Update Mechanisms

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 3.2.1 | SGD in integer arithmetic | 50K | L2 |
| 3.2.2 | Adam/AdamW integer approximation | 50K | L3 |
| 3.2.3 | Learning rate scheduling (integer) | 10K | L3 |
| 3.2.4 | Weight decay in RNS | 10K | L2 |
| 3.2.5 | Gradient clipping (integer threshold) | 10K | L2 |

### Task 3.3: Training Loop Validation

| Subtask | Description | Tests | Target |
| --- | --- | --- | --- |
| 3.3.1 | Single batch gradient descent | 10K | L2 |
| 3.3.2 | Multi-epoch training stability | 1K | L3 |
| 3.3.3 | Convergence comparison vs FP baseline | 100 | L3 |
| 3.3.4 | Loss curve analysis | 100 | L3 |
| 3.3.5 | Checkpoint save/load (RNS format) | 1K | L2 |

## Sprint 4: Benchmarking (Weeks 11-14)

Objective: Comprehensive evaluation on standard benchmarks with rigorous comparison to floating-point baselines.

### Task 4.1: Classification Benchmarks

| Subtask | Dataset | Architecture | FP Baseline | Target |
| --- | --- | --- | --- | --- |
| 4.1.1 | MNIST | MLP (784-256-10) | ~98% | ≥97% |
| 4.1.2 | CIFAR-10 | CNN (3-layer) | ~75% | ≥73% |
| 4.1.3 | CIFAR-100 | ResNet-style | ~55% | ≥52% |
| 4.1.4 | ImageNet subset | Small ConvNet | ~50% | ≥45% |
| 4.1.5 | Custom synthetic | Various | N/A | DTP verified |

### Task 4.2: Regression and Other Tasks

| Subtask | Task Type | Dataset | Metric | Target |
| --- | --- | --- | --- | --- |
| 4.2.1 | Regression | Boston Housing | MSE | <15 vs FP |
| 4.2.2 | Sequence | Simple RNN task | Accuracy | ≥90% |
| 4.2.3 | Autoencoder | MNIST reconstruction | MSE | Comparable |
| 4.2.4 | Binary classification | Synthetic XOR | 100% | 100% exact |
| 4.2.5 | Multi-label | Custom dataset | F1 | ≥0.85 |

### Task 4.3: Performance Profiling

| Subtask | Metric | Measurement Method | Target |
| --- | --- | --- | --- |
| 4.3.1 | Throughput (samples/sec) | Wall clock timing | Within 2× of FP |
| 4.3.2 | Memory footprint | Peak RSS measurement | Document overhead |
| 4.3.3 | Energy consumption | RAPL/powerstat | Characterize |
| 4.3.4 | Parallelization efficiency | Multi-core scaling | Near-linear |
| 4.3.5 | SIMD utilization | Hardware counters | Optimize for RNS |

## Sprint 5: Advanced Topics (Weeks 15-18)

Objective: Explore advanced architectures, applications, and theoretical extensions.

### Task 5.1: Advanced Architectures

| Subtask | Architecture | Challenge | Target |
| --- | --- | --- | --- |
| 5.1.1 | Transformer attention | Softmax in integers | Feasibility L3 |
| 5.1.2 | Residual connections | Scale management | L2 validation |
| 5.1.3 | Skip connections | Multi-scale fusion | L2 validation |
| 5.1.4 | Depthwise convolution | Efficient integer impl | L2 validation |
| 5.1.5 | Group normalization | Integer statistics | L3 feasibility |

### Task 5.2: Security and Robustness

| Subtask | Investigation | Hypothesis | Target |
| --- | --- | --- | --- |
| 5.2.1 | Adversarial robustness | Enhanced vs FP-NN | L3 evidence |
| 5.2.2 | Gradient masking | Does RNS induce masking? | Characterize |
| 5.2.3 | Model extraction resistance | DTP aids verification | L3 evidence |
| 5.2.4 | Differential privacy | Integer noise injection | Feasibility |
| 5.2.5 | Certified robustness | Exact bounds possible | L3 evidence |

### Task 5.3: Theoretical Extensions

| Subtask | Topic | Goal | Target |
| --- | --- | --- | --- |
| 5.3.1 | Universal approximation | Prove for RNS-NN | L1 proof |
| 5.3.2 | Expressiveness bounds | Compare to FP-NN | L3 analysis |
| 5.3.3 | Training dynamics | Characterize convergence | L3 theory |
| 5.3.4 | Generalization bounds | PAC-learning framework | L3 bounds |
| 5.3.5 | φ-stability connection | Link to QMNF theory | L4 exploration |

## Sprint 6: Formalization (Weeks 19-24)

Objective: Elevate key claims from L2/L3 evidence to L1 formal proofs; prepare for publication and deployment.

### Task 6.1: Lean 4 Formalization

| Subtask | Theorem | Complexity | Priority |
| --- | --- | --- | --- |
| 6.1.1 | RNS ring axioms | Medium | P1 |
| 6.1.2 | DTP guarantee | High | P1 |
| 6.1.3 | Forward pass correctness | High | P1 |
| 6.1.4 | Gradient exactness | Very High | P2 |
| 6.1.5 | Capacity equivalence bounds | Very High | P2 |

### Task 6.2: Documentation and Publication

| Subtask | Deliverable | Venue/Format | Timeline |
| --- | --- | --- | --- |
| 6.2.1 | Technical report | arXiv preprint | Week 20 |
| 6.2.2 | Conference paper | NeurIPS/ICML/ICLR | Week 22 |
| 6.2.3 | Reference implementation | GitHub + crates.io | Week 24 |
| 6.2.4 | Benchmark suite | Public repository | Week 24 |
| 6.2.5 | Tutorial/documentation | Online docs | Week 24 |

# Part IV: Monitoring and Governance

## 4.1 Progress Tracking

Progress is tracked through a multi-dimensional framework. Each task maintains an Evidence Dashboard showing current level (L1-L5), test count, error rate, and trend direction. Sprint Reviews occur bi-weekly, assessing completion percentage, blocker identification, and branch spawn decisions. A Cumulative Evidence Matrix aggregates all claims with their current and target evidence levels, updated after each research cycle.

## 4.2 Quality Gates

Progression between sprints requires meeting quality gates:

| Gate | Requirement | Enforcement |
| --- | --- | --- |
| Sprint Entry | Previous sprint ≥80% complete | Hard block |
| L2 Certification | 100K+ tests, 0 errors | Required for core claims |
| Branch Integration | L3+ evidence achieved | Merge approval |
| Publication Ready | All P1 claims at L1 or L2 | Review board |
| Deployment Ready | Full test suite passing | CI/CD gate |

## 4.3 Dynamic Branch Registry

All Dynamic Branches are tracked in a central registry with the following schema:

| Field | Description | Example |
| --- | --- | --- |
| Branch ID | Unique identifier | DBS-2025-001 |
| Trigger Date | When spawned | 2025-12-15 |
| Trigger Type | Category from 2.3.1 | Novel Property Discovery |
| Status | Current lifecycle stage | Investigation |
| Priority | Research priority (P1-P3) | P2 |
| Lead | Responsible researcher | Acid |
| Integration Target | Main plan task affected | Task 3.1 |
| Evidence Level | Current classification | L3 |

## 4.4 Risk Management

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Capacity gap vs FP-NN | High | Medium | Increase moduli precision; accept bounded gap |
| Training instability | High | Medium | Scale management research; fallback to hybrid |
| Performance overhead | Medium | High | SIMD optimization; accept 2× overhead initially |
| Formalization bottleneck | Medium | Medium | Prioritize core theorems; defer complex proofs |
| Unexpected FP contamination | High | Low | Strict auditing; automated detection |

# Part V: Appendices

## A.1 Moduli Selection Guidelines

Recommended moduli sets follow Fibonacci-adjacent primes for optimal φ-stability: Basic (32-bit equivalent): {89, 97, 101, 103, 107, 109}. Extended (64-bit equivalent): Basic + {113, 127, 131, 137, 139, 149}. High-precision (128-bit equivalent): Extended + additional primes to 199. Selection criteria: (1) All moduli pairwise coprime; (2) Product exceeds required dynamic range; (3) Moduli near φ-related values preferred for stability; (4) Balance between precision and computational cost.

## A.2 Integer Activation Function Library

ReLU(x) = max(0, x) — exact. Leaky ReLU(x) = x if x ≥ 0 else (x × α) / S where α and S are scale factors. GELU approximation: 0.5x(1 + tanh_approx(√(2/π)(x + 0.044715x³))) using polynomial tanh. Sigmoid approximation: piecewise linear with configurable breakpoints. Softmax: exp approximation via integer series, followed by normalization with exact division.

## A.3 Test Infrastructure Requirements

Primary implementation: Rust with #[no_std] capability for embedded deployment. Validation implementation: Python with NumPy (integer mode only). Test frameworks: Rust criterion for benchmarks, Python pytest for validation. CI/CD: GitHub Actions with multi-platform matrix (Linux, macOS, Windows × x86_64, ARM64). Coverage target: ≥95% line coverage, ≥90% branch coverage. All tests must pass with --release and --debug builds.

## A.4 Integration with QMNF Ecosystem

RNS-NN builds upon and integrates with the broader QMNF framework: CRTBigInt provides the underlying arithmetic; K-Elimination enables exact division in backpropagation; Montgomery persistence optimizes modular multiplication chains; Fibonacci moduli selection inherits φ-stability properties. Cross-references: QMNF Execution Plan Sprints 1-5; AHOP Specification v1.0; K-Elimination Lean 4 formalization.

## A.5 Success Criteria Summary

| Criterion | Threshold | Measurement |
| --- | --- | --- |
| DTP Compliance | 100% | Zero bit differences across platforms |
| Arithmetic Accuracy | 100% | Zero errors in 500K+ operations |
| MNIST Accuracy | ≥97% | Test set accuracy |
| CIFAR-10 Accuracy | ≥73% | Test set accuracy |
| Training Convergence | Comparable to FP | Loss curve analysis |
| Throughput | Within 2× of FP | Samples per second |
| Core Theorems | L1 evidence | Lean 4 verified proofs |
| Publication | Accepted paper | Top-tier ML venue |

"Truth cannot be approximated."

— QMNF Foundational Principle

RNS Neural Networks: Where deep learning meets exact computation.