# RNS Neural Network

Research Execution Plan

Integer-Only Deep Learning with Deterministic Transformation Properties

HackFate.us

Version 1.0 — Frontier Research Protocol

# Executive Summary

This execution plan establishes a rigorous research program for RNS Neural Networks (RNS-NN), a novel paradigm that eliminates floating-point operations entirely from deep learning. Building on validations from QMNF Sprint 4, which demonstrated 100% exact arithmetic across 5,000 operations and verified Deterministic Transformation Property (DTP) compliance, this plan charts a comprehensive path from foundational theory through empirical validation to practical deployment.

The research operates in genuinely unexplored territory. While quantized neural networks and integer-only inference have been studied, complete elimination of floating-point throughout the entire training and inference pipeline using Residue Number System arithmetic is unprecedented. This plan therefore incorporates a Dynamic Branch Spawning (DBS) mechanism to capture, evaluate, and integrate unexpected discoveries that emerge from frontier exploration.

Core Hypothesis: Neural networks operating entirely in RNS integer arithmetic achieve exact, reproducible computation while maintaining or exceeding the learning capacity of floating-point equivalents, with additional benefits including deterministic behavior, enhanced numerical stability, and resistance to adversarial perturbations arising from floating-point approximation.

# Part I: Foundational Framework

## 1.1 Formal Definitions

### Definition 1.1.1: RNS Representation

Let M = {m₁, m₂, ..., mₖ} be a set of k pairwise coprime positive integers (moduli). The Residue Number System representation of an integer x ∈ [0, ∏mᵢ) is the k-tuple R(x) = (x mod m₁, x mod m₂, ..., x mod mₖ). By the Chinese Remainder Theorem, R is a bijection, and x can be uniquely recovered from R(x).

### Definition 1.1.2: RNS Neural Network

An RNS Neural Network N = (L, W, σ, M, S) consists of: L = (l₀, l₁, ..., lₙ) layer dimensions; W = {W⁽ⁱ⁾} weight matrices where each entry is an RNS-encoded integer; σ: ℤ → ℤ an integer-valued activation function; M the moduli set; and S > 0 a global scale factor for fixed-point semantics. All operations (addition, multiplication, activation) are performed in RNS representation without conversion to positional notation during computation.

### Definition 1.1.3: Deterministic Transformation Property (DTP)

A neural network N satisfies the Deterministic Transformation Property if and only if: for all inputs x and all execution environments E₁, E₂, the forward pass yields bit-identical outputs: f_N(x; E₁) ≡ f_N(x; E₂). This is stronger than numerical stability—it requires exact reproducibility across all platforms, compilers, and hardware configurations.

### Definition 1.1.4: Scale-Preserving Operation

An operation op: ℤᵏ → ℤᵏ in RNS-NN is scale-preserving if it maintains semantic equivalence under the scale factor S. For multiplication, this requires scale-down: (a × b) / S where division is performed using modular inverse when gcd(S, mᵢ) = 1 for all moduli. The K-Elimination theorem guarantees exact division without floating-point.

## 1.2 Core Theorems and Conjectures

### Theorem 1.2.1: RNS Arithmetic Closure

Statement: The set of RNS-representable integers forms a ring under modular addition and multiplication. Specifically, for x, y with R(x), R(y) in the RNS domain: R(x + y) = R(x) ⊕ R(y) and R(x × y) = R(x) ⊗ R(y), where ⊕ and ⊗ denote component-wise modular operations.

Evidence Target: L1 (Formal proof in Lean 4)

### Theorem 1.2.2: DTP Guarantee

Statement: Any RNS-NN using only integer addition, multiplication, and exact division (via K-Elimination) satisfies DTP. No floating-point operation exists that could introduce platform-dependent rounding.

Evidence Target: L1 (Formal proof) + L2 (Cross-platform empirical verification)

### Conjecture 1.2.3: Capacity Equivalence

Statement: For any floating-point neural network F achieving accuracy A on task T, there exists an RNS-NN with equivalent architecture achieving accuracy A' ≥ A - ε for arbitrarily small ε > 0, given sufficient moduli precision.

Evidence Target: L2 (Exhaustive empirical across benchmark suite)

### Conjecture 1.2.4: Gradient Exactness

Statement: Backpropagation can be performed entirely in RNS arithmetic, with gradients computed exactly (not approximately) using integer chain rule and scale-preserving operations.

Evidence Target: L2 (Gradient verification against symbolic computation)

### Hypothesis 1.2.5: Adversarial Robustness

Statement: RNS-NN exhibits enhanced robustness to adversarial perturbations that exploit floating-point representation boundaries, as no such boundaries exist in exact integer arithmetic.

Evidence Target: L3 (Statistical comparison against FP baselines)

# Part II: Research Methodology

## 2.1 Evidence Classification System

All claims are classified according to evidence strength, with explicit progression targets:

| Level | Classification | Requirements | Confidence |
| --- | --- | --- | --- |
| L1 | Formal Proof | Machine-verified proof (Lean 4, Coq) | >99.9999% |
| L2 | Exhaustive Empirical | 100K+ tests, 0 errors, multiple configurations | >99.99% |
| L3 | Statistical Validation | 1K+ tests, <0.1% error rate, statistical significance | >99% |
| L4 | Provisional | Theoretical basis + limited empirical (<100 tests) | >90% |
| L5 | Conjectural | Theoretical reasoning, no empirical validation | Hypothesis |

## 2.2 Iterative Research Cycle

Each research phase follows a rigorous iterative cycle designed for frontier exploration:

Phase A — Formalization: State claims precisely using mathematical notation. Define all terms. Identify assumptions. Classify initial evidence level (typically L4 or L5).

Phase B — Implementation: Build minimal viable test infrastructure. Implement core algorithms in Rust (primary) and Python (validation). Ensure zero floating-point contamination.

Phase C — Exhaustive Testing: Execute comprehensive test suites. Scale from 1K → 10K → 100K+ tests. Document all edge cases. Achieve L2 evidence for core claims.

Phase D — Analysis: Aggregate results. Identify patterns. Quantify performance characteristics. Compare against baselines. Document unexpected behaviors.

Phase E — Synthesis: Integrate findings into theoretical framework. Update conjectures based on evidence. Refine definitions. Prepare for next cycle or formalization push to L1.

Phase F — Branch Evaluation: Assess any Dynamic Branch triggers. Spawn sub-plans for promising discoveries. Integrate branch findings into main research trajectory.

## 2.3 Dynamic Branch Spawning (DBS) Protocol

Frontier research inevitably produces unexpected discoveries. The DBS protocol ensures these are captured systematically rather than lost:

### 2.3.1 Trigger Conditions

A Dynamic Branch is spawned when any of the following conditions are met: (1) Anomalous Performance — Results exceed or fall below expectations by >2σ, indicating unexplained phenomena requiring investigation. (2) Novel Property Discovery — Empirical testing reveals properties not predicted by current theory, such as unexpected convergence behaviors or emergent capabilities. (3) Cross-Domain Implications — Findings have apparent relevance to domains outside the current research scope (e.g., cryptographic applications of training dynamics). (4) Theoretical Contradiction — Evidence contradicts or significantly modifies existing conjectures, requiring dedicated investigation. (5) Optimization Opportunity — Discovery of potential performance improvements warranting dedicated development.

### 2.3.2 Branch Lifecycle

| Stage | Entry Gate | Activities | Exit Gate |
| --- | --- | --- | --- |
| Triage | Observation logged | Document observation, initial analysis | Confirmed novel (not artifact) |
| Scoping | Triage complete | Define hypothesis, design tests | Clear research questions defined |
| Investigation | Scope approved | Exhaustive testing, analysis | L3+ evidence achieved |
| Integration | Investigation complete | Merge findings to main plan | Documentation complete, peer review |
| Archival | Integration complete | Maintain branch records | Reproducibility confirmed |

### 2.3.3 Branch Documentation Requirements

Each Dynamic Branch must maintain: (a) Trigger Report documenting the observation that initiated the branch; (b) Hypothesis Statement in formal mathematical notation where applicable; (c) Test Plan with explicit success/failure criteria; (d) Evidence Log with all test results and raw data; (e) Integration Assessment evaluating implications for main research; (f) Recommendations for future work or deprecation.

# Part III: Phase Structure

## Phase 1: Foundation

Objective: Establish rigorous mathematical foundations and core implementation infrastructure.

Entry Gate: Execution plan approved, development environment configured.

Exit Gate: All Task 1.x subtasks at target evidence level; zero floating-point contamination verified; DTP framework operational.

### Task 1.1: RNS Arithmetic Core

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 1.1.1 | Fibonacci-based moduli selection | 10K | L2 | All moduli coprime; product exceeds 2^128 |
| 1.1.2 | Ring axiom verification | 100K | L2 | Zero errors across closure, associativity, distributivity |
| 1.1.3 | K-Elimination exact division | 100K | L2 | 100% exact results; no remainders |
| 1.1.4 | BigInt cross-validation | 50K | L2 | Bit-identical to reference implementation |
| 1.1.5 | Performance benchmarking | 10K | L3 | Documented overhead vs FP; acceptable for target use |

### Task 1.2: Integer Activation Functions

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 1.2.1 | ReLU: max(0, x) | 50K | L2 | Exact match to mathematical definition |
| 1.2.2 | Leaky ReLU (scaled) | 50K | L2 | Scale-preserving property verified |
| 1.2.3 | GELU polynomial approximation | 50K | L3 | Max error < 0.01 vs FP GELU |
| 1.2.4 | Sigmoid piecewise linear | 50K | L3 | Max error < 0.02 vs FP sigmoid |
| 1.2.5 | Softmax integer implementation | 50K | L3 | Probability distribution valid; sums to 1 |

### Task 1.3: DTP Verification Infrastructure

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 1.3.1 | Cross-platform harness | 1K × 3 platforms | L2 | Identical outputs on Linux, macOS, Windows |
| 1.3.2 | Compiler variation tests | 1K × 3 compilers | L2 | Identical outputs for GCC, Clang, MSVC |
| 1.3.3 | Hardware variation tests | 1K × 2 archs | L2 | Identical outputs on x86_64, ARM64 |
| 1.3.4 | Bit-level comparison framework | 10K | L2 | Automated diff detection operational |
| 1.3.5 | DTP violation detection | 1K | L2 | All injected violations detected |

Phase 1 Deliverables: RNS arithmetic library (Rust), integer activation function suite, DTP verification framework, comprehensive test results achieving L2 evidence for all core arithmetic claims.

## Phase 2: Forward Pass

Objective: Implement and validate complete forward propagation in RNS arithmetic.

Entry Gate: Phase 1 exit gate satisfied; all Task 1.x at target evidence level.

Exit Gate: Forward pass produces correct outputs for all benchmark architectures; DTP verified across 100+ configurations.

### Task 2.1: Layer Implementations

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 2.1.1 | Dense/Linear: W·x + b | 100K | L2 | Output matches reference within scale tolerance |
| 2.1.2 | Convolution (sliding window) | 50K | L2 | Feature maps match reference implementation |
| 2.1.3 | Batch normalization | 50K | L3 | Statistics computed exactly in integers |
| 2.1.4 | Layer normalization | 50K | L3 | Mean/variance exact; output normalized |
| 2.1.5 | Dropout (integer mask) | 50K | L2 | Mask generation deterministic given seed |

### Task 2.2: Scale Management

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 2.2.1 | Per-layer scale tracking | 10K | L2 | Scale factors propagate correctly through layers |
| 2.2.2 | Inter-layer normalization | 50K | L2 | No precision loss at layer boundaries |
| 2.2.3 | Overflow detection | 100K | L2 | All overflow conditions detected before corruption |
| 2.2.4 | Dynamic range analysis | 10K | L3 | Activation distributions characterized |
| 2.2.5 | Moduli selection for precision | 5K | L3 | Algorithm selects minimal moduli for target range |

### Task 2.3: Forward Pass Validation

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 2.3.1 | RNS-NN vs FP-NN comparison | 10K | L2 | Divergence < specified tolerance |
| 2.3.2 | Output divergence statistics | 10K | L3 | Distribution characterized; mean, std documented |
| 2.3.3 | DTP verification (100 seeds) | 100K | L2 | Zero bit differences across all seeds |
| 2.3.4 | Extreme input stress test | 10K | L2 | Graceful handling of boundary values |
| 2.3.5 | Complexity profiling | 1K | L3 | O() complexity matches theoretical predictions |

## Phase 3: Backpropagation

Objective: Implement exact gradient computation and weight updates in RNS arithmetic.

Entry Gate: Phase 2 exit gate satisfied; forward pass validated on all target architectures.

Exit Gate: Complete training loop functional; gradients verified against symbolic differentiation; weight updates exact.

### Task 3.1: Gradient Computation

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 3.1.1 | Integer chain rule | 100K | L2 | Gradient propagation exact through all layers |
| 3.1.2 | Activation derivatives | 50K | L2 | Derivatives match mathematical definition exactly |
| 3.1.3 | Loss function gradients | 50K | L2 | MSE, CrossEntropy gradients verified |
| 3.1.4 | Gradient scaling | 50K | L2 | Scale factors correctly applied in backward pass |
| 3.1.5 | Symbolic diff verification | 10K | L2 | Match against SymPy/Mathematica reference |

### Task 3.2: Weight Update Mechanisms

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 3.2.1 | SGD (integer) | 50K | L2 | Updates exact; loss decreases monotonically |
| 3.2.2 | Adam/AdamW approximation | 50K | L3 | Convergence rate within 10% of FP Adam |
| 3.2.3 | Learning rate scheduling | 10K | L3 | Schedules implemented without FP |
| 3.2.4 | Weight decay | 10K | L2 | Decay applied exactly via integer arithmetic |
| 3.2.5 | Gradient clipping | 10K | L2 | Thresholds enforced exactly |

### Task 3.3: Training Loop Validation

| ID | Description | Tests Required | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 3.3.1 | Single batch descent | 10K | L2 | Loss decreases after gradient step |
| 3.3.2 | Multi-epoch stability | 1K | L3 | No divergence over extended training |
| 3.3.3 | Convergence comparison | 100 | L3 | Final loss within 10% of FP baseline |
| 3.3.4 | Loss curve analysis | 100 | L3 | Smooth convergence; no anomalies |
| 3.3.5 | Checkpoint save/load | 1K | L2 | State perfectly reconstructed from checkpoint |

## Phase 4: Benchmarking

Objective: Comprehensive evaluation on standard benchmarks with rigorous comparison to floating-point baselines.

Entry Gate: Phase 3 exit gate satisfied; complete training loop operational and validated.

Exit Gate: All benchmark targets met or exceeded; performance characteristics fully documented; DTP maintained throughout.

### Task 4.1: Classification Benchmarks

| ID | Dataset | Architecture | FP Baseline | Target Accuracy | Completion Gate |
| --- | --- | --- | --- | --- | --- |
| 4.1.1 | MNIST | MLP (784-256-10) | ~98% | ≥97% | Test accuracy meets target |
| 4.1.2 | CIFAR-10 | CNN (3-layer) | ~75% | ≥73% | Test accuracy meets target |
| 4.1.3 | CIFAR-100 | ResNet-style | ~55% | ≥52% | Test accuracy meets target |
| 4.1.4 | ImageNet subset | Small ConvNet | ~50% | ≥45% | Test accuracy meets target |
| 4.1.5 | Synthetic XOR | MLP (2-4-1) | 100% | 100% | Perfect classification; DTP verified |

### Task 4.2: Additional Tasks

| ID | Task Type | Dataset | Metric | Target | Completion Gate |
| --- | --- | --- | --- | --- | --- |
| 4.2.1 | Regression | Boston Housing | MSE | <15 | MSE within 10% of FP baseline |
| 4.2.2 | Sequence | Simple RNN | Accuracy | ≥90% | Sequence prediction accurate |
| 4.2.3 | Autoencoder | MNIST | Recon MSE | Comparable | Visual reconstruction quality verified |
| 4.2.4 | Binary | Custom XOR | Accuracy | 100% | Perfect accuracy; deterministic |
| 4.2.5 | Multi-label | Custom | F1 | ≥0.85 | F1 score meets target |

### Task 4.3: Performance Profiling

| ID | Metric | Method | Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 4.3.1 | Throughput | Wall clock timing | Within 2× of FP | Throughput documented and acceptable |
| 4.3.2 | Memory | Peak RSS | Document overhead | Memory profile characterized |
| 4.3.3 | Energy | RAPL/powerstat | Characterize | Energy consumption documented |
| 4.3.4 | Parallelization | Multi-core scaling | Near-linear | Scaling efficiency >80% |
| 4.3.5 | SIMD utilization | Hardware counters | Optimize | SIMD-optimized implementation complete |

## Phase 5: Advanced Topics

Objective: Explore advanced architectures, security properties, and theoretical extensions.

Entry Gate: Phase 4 exit gate satisfied; core benchmarks validated; performance acceptable.

Exit Gate: Advanced architectures evaluated; security properties characterized; theoretical framework extended.

### Task 5.1: Advanced Architectures

| ID | Architecture | Challenge | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 5.1.1 | Transformer attention | Softmax in integers | L3 | Attention mechanism functional; quality assessed |
| 5.1.2 | Residual connections | Scale management | L2 | Skip connections preserve exactness |
| 5.1.3 | Deep networks (20+ layers) | Gradient flow | L2 | Training stable; no vanishing/exploding gradients |
| 5.1.4 | Depthwise convolution | Efficient implementation | L2 | MobileNet-style architecture functional |
| 5.1.5 | Group normalization | Integer statistics | L3 | Normalization exact; training stable |

### Task 5.2: Security and Robustness

| ID | Investigation | Hypothesis | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 5.2.1 | Adversarial robustness | Enhanced vs FP-NN | L3 | Attack success rate comparison documented |
| 5.2.2 | Gradient masking analysis | RNS induces masking? | L3 | Gradient masking characterized |
| 5.2.3 | Model extraction resistance | DTP aids verification | L3 | Watermarking/verification approach demonstrated |
| 5.2.4 | Differential privacy | Integer noise injection | L3 | Privacy guarantees quantified |
| 5.2.5 | Certified robustness | Exact bounds possible | L3 | Robustness certificates computed |

### Task 5.3: Theoretical Extensions

| ID | Topic | Goal | Evidence Target | Completion Gate |
| --- | --- | --- | --- | --- |
| 5.3.1 | Universal approximation | Prove for RNS-NN | L1 | Lean 4 proof complete |
| 5.3.2 | Expressiveness bounds | Compare to FP-NN | L3 | Theoretical bounds established |
| 5.3.3 | Training dynamics | Characterize convergence | L3 | Convergence theory developed |
| 5.3.4 | Generalization bounds | PAC-learning framework | L3 | Sample complexity bounds derived |
| 5.3.5 | φ-stability connection | Link to QMNF theory | L4 | Connection formalized or refuted |

## Phase 6: Formalization and Publication

Objective: Elevate key claims from L2/L3 evidence to L1 formal proofs; prepare for publication and deployment.

Entry Gate: Phase 5 exit gate satisfied; all core claims at L2+ evidence; advanced topics explored.

Exit Gate: P1 claims at L1 evidence; publication submitted; reference implementation released.

### Task 6.1: Lean 4 Formalization

| ID | Theorem | Complexity | Priority | Completion Gate |
| --- | --- | --- | --- | --- |
| 6.1.1 | RNS ring axioms | Medium | P1 | Proof compiles; all lemmas verified |
| 6.1.2 | DTP guarantee | High | P1 | Proof compiles; covers all operation types |
| 6.1.3 | Forward pass correctness | High | P1 | Layer-by-layer correctness proven |
| 6.1.4 | Gradient exactness | Very High | P2 | Chain rule formalized; proof complete |
| 6.1.5 | Capacity equivalence bounds | Very High | P2 | Bounds proven with explicit constants |

### Task 6.2: Documentation and Publication

| ID | Deliverable | Venue/Format | Completion Gate |
| --- | --- | --- | --- |
| 6.2.1 | Technical report | arXiv preprint | Report uploaded; DOI assigned |
| 6.2.2 | Conference paper | NeurIPS/ICML/ICLR | Paper submitted; reviews addressed |
| 6.2.3 | Reference implementation | GitHub + crates.io | Package published; CI passing |
| 6.2.4 | Benchmark suite | Public repository | Suite reproducible by third parties |
| 6.2.5 | Documentation | Online docs | API docs complete; tutorial available |

# Part IV: Monitoring and Governance

## 4.1 Progress Tracking

Progress is tracked through a multi-dimensional framework. Each task maintains an Evidence Dashboard showing current level (L1-L5), test count, error rate, and completion gate status. Phase Reviews occur at each exit gate, assessing completion percentage, blocker identification, and branch spawn decisions. A Cumulative Evidence Matrix aggregates all claims with their current and target evidence levels, updated after each research cycle.

## 4.2 Quality Gates

Progression between phases requires meeting quality gates:

| Gate | Requirement | Enforcement |
| --- | --- | --- |
| Phase Entry | Previous phase exit gate satisfied | Hard block on all subsequent tasks |
| Task Completion | All subtasks meet completion gates | Task marked incomplete until all gates pass |
| L2 Certification | 100K+ tests, 0 errors | Required before claiming L2 evidence |
| Branch Integration | L3+ evidence achieved | Merge approval required from main plan |
| Publication Ready | All P1 claims at L1 or L2 | Review board approval |
| Deployment Ready | Full test suite passing | CI/CD gate; reproducibility verified |

## 4.3 Dynamic Branch Registry

All Dynamic Branches are tracked in a central registry with the following schema:

| Field | Description | Example |
| --- | --- | --- |
| Branch ID | Unique identifier | DBS-RNS-001 |
| Trigger Task | Task that spawned the branch | Task 3.1.2 |
| Trigger Type | Category from Section 2.3.1 | Novel Property Discovery |
| Status | Current lifecycle stage | Investigation |
| Priority | Research priority (P1-P3) | P2 |
| Lead | Responsible researcher | Assigned at scoping |
| Integration Target | Main plan task affected | Task 5.3.x (new) |
| Evidence Level | Current classification | L3 |
| Exit Criterion | Specific gate for completion | L3 evidence + integration assessment |

## 4.4 Risk Management

| Risk | Impact | Probability | Mitigation |
| --- | --- | --- | --- |
| Capacity gap vs FP-NN | High | Medium | Increase moduli precision; document acceptable gap |
| Training instability | High | Medium | Scale management research; hybrid fallback |
| Performance overhead | Medium | High | SIMD optimization; accept documented overhead |
| Formalization bottleneck | Medium | Medium | Prioritize P1 theorems; defer P2 |
| Unexpected FP contamination | High | Low | Automated auditing; strict code review |

# Part V: Appendices

## A.1 Moduli Selection Guidelines

Recommended moduli sets follow Fibonacci-adjacent primes for optimal φ-stability: Basic (32-bit equivalent): {89, 97, 101, 103, 107, 109}. Extended (64-bit equivalent): Basic + {113, 127, 131, 137, 139, 149}. High-precision (128-bit equivalent): Extended + additional primes to 199. Selection criteria: (1) All moduli pairwise coprime; (2) Product exceeds required dynamic range; (3) Moduli near φ-related values preferred for stability; (4) Balance between precision and computational cost.

## A.2 Integer Activation Function Specifications

ReLU(x) = max(0, x) — exact, no approximation. Leaky ReLU(x) = x if x ≥ 0 else (x × α) / S where α and S are scale factors chosen coprime to all moduli. GELU approximation: 0.5x(1 + tanh_approx(√(2/π)(x + 0.044715x³))) using polynomial tanh with integer coefficients. Sigmoid approximation: piecewise linear with configurable breakpoints stored as integer pairs. Softmax: exp approximation via truncated Taylor series with integer coefficients, followed by normalization using exact division.

## A.3 Test Infrastructure Requirements

Primary implementation: Rust with #[no_std] capability for embedded deployment potential. Validation implementation: Python with NumPy configured for integer-only mode. Test frameworks: Rust criterion for benchmarks with statistical analysis, Python pytest for cross-validation. CI/CD: GitHub Actions with multi-platform matrix covering Linux, macOS, Windows on both x86_64 and ARM64 where available. Coverage target: ≥95% line coverage, ≥90% branch coverage as measured by cargo-tarpaulin. All tests must pass identically with both --release and --debug builds to verify optimization invariance.

## A.4 Integration with QMNF Ecosystem

RNS-NN builds upon and integrates with the broader QMNF framework through the following dependencies: CRTBigInt provides the underlying arbitrary-precision integer arithmetic; K-Elimination theorem enables exact division required for backpropagation scale-down; Montgomery persistence optimizes chains of modular multiplications common in layer computations; Fibonacci moduli selection inherits φ-stability properties proven in QMNF Sprint 3. Cross-references: QMNF Execution Plan (Sprints 1-5 validation reports); AHOP Specification v1.0; K-Elimination Lean 4 formalization (k_elimination_complete.lean).

## A.5 Success Criteria Summary

| Criterion | Threshold | Measurement | Gate |
| --- | --- | --- | --- |
| DTP Compliance | 100% | Zero bit differences across platforms | Phase 2 exit |
| Arithmetic Accuracy | 100% | Zero errors in 500K+ operations | Phase 1 exit |
| MNIST Accuracy | ≥97% | Test set accuracy | Task 4.1.1 |
| CIFAR-10 Accuracy | ≥73% | Test set accuracy | Task 4.1.2 |
| Training Convergence | Within 10% of FP | Final loss comparison | Task 3.3.3 |
| Throughput | Within 2× of FP | Samples per second | Task 4.3.1 |
| Core Theorems | L1 evidence | Lean 4 verified proofs | Phase 6 exit |
| Publication | Submission accepted | Top-tier ML venue | Task 6.2.2 |

## A.6 Completion Gate Reference

Master list of all completion gates organized by phase:

| Phase | Gate ID | Description | Verification Method |
| --- | --- | --- | --- |
| 1 | P1-EXIT | All arithmetic L2; DTP framework operational | Test suite + manual review |
| 2 | P2-EXIT | Forward pass correct; DTP verified 100+ configs | Benchmark suite |
| 3 | P3-EXIT | Training loop functional; gradients exact | Symbolic diff comparison |
| 4 | P4-EXIT | All benchmarks met; performance documented | Benchmark results |
| 5 | P5-EXIT | Advanced topics evaluated; theory extended | Technical review |
| 6 | P6-EXIT | P1 claims at L1; publication submitted | Lean 4 compile + submission receipt |

"Truth cannot be approximated."

— QMNF Foundational Principle

RNS Neural Networks: Where deep learning meets exact computation.